YUVA MACHINE LEARNING ENGINEER INTERNSHIP

Professional Project Plan & Implementation Roadmap

Project: AI-Powered Resume Intelligence & Job Matching System
Duration: 6 Weeks | Planned Effort: 30–35 Hours
Technology Focus: Python • NLP • Machine Learning • FastAPI • Database • Docker

# Table of Contents

· Professional introduction

· Research & ideation

· Literature/public-information review

· Detailed problem statement

· Inputs, outputs, scope and challenges

· Project objectives

· End-to-end ML architecture

· Data strategy and preprocessing

· NLP + ML model development

· Baseline vs semantic matching

· Skill-gap and recommendation engine

· Evaluation metrics and acceptance criteria

· 6 weeks implementation timelines

· Weekly milestones and deliverables

· Critical path and dependencies

· Software, libraries, hardware and human resources

· Detailed risk-management table

· Documentation and GitHub project structure

· Strategic implementation road-map

· Expected outcomes

· Conclusion

· References

· Final submission checklist

# 1. Introduction

This report presents a six-week Machine Learning Engineering project plan for an AI-Powered Resume Intelligence and Job Matching System. The project is designed for a YUVA internship environment and follows an end-to-end machine learning lifecycle: research and ideation, problem definition, data acquisition, data preparation, model development, evaluation, API development, deployment planning, testing, documentation, and final presentation.

The proposed system will process a candidate resume and a job description, extract relevant information such as skills, education, and experience, measure semantic and skill-based compatibility, identify skill gaps, and provide explainable recommendations. The project is intentionally structured as an ML engineering project rather than only a model-training exercise.

The final prototype will use Python-based NLP and machine-learning components, expose inference through FastAPI, store structured information in a database, and use Docker for reproducible deployment. The project will emphasize reproducibility, measurable evaluation, clean software architecture, and responsible handling of candidate data.

# 2. Research & Ideation

The first phase establishes the technical and business rationale for automated resume-job matching. Traditional keyword matching can miss semantically equivalent skills and may produce weak results when job descriptions and resumes use different terminology. Modern NLP systems can represent text as numerical embeddings, enabling semantic similarity beyond exact keyword overlap.

## 2.1 Literature and Public-Information Review

| Research area | Relevant insight | Project implication |
| --- | --- | --- |
| Information retrieval | TF-IDF and cosine similarity provide a transparent lexical baseline. | Build a measurable baseline before using embeddings. |
| Sentence embeddings | Transformer-based embeddings can represent semantic relationships between text segments. | Use embeddings for semantic matching and comparison. |
| Named/entity information extraction | Skills and structured entities can be extracted from unstructured text. | Create a normalized skill representation for matching. |
| Learning-to-rank / recommendation | Candidate-job matching can be treated as a ranking problem. | Evaluate top-k recommendations rather than accuracy alone. |
| MLOps / ML engineering | Reproducibility, testing, versioning, monitoring and deployment are part of production ML. | Include API, Docker, logging, tests and model versioning in the project. |

## 2.2 Ideation Outcome

The selected problem is resume-to-job matching because it combines NLP, machine learning, information retrieval, recommendation logic, backend engineering, and deployment. It is sufficiently complex for a six-week internship while remaining feasible as a demonstrable prototype.

# 3. Problem Definition

Recruiters and job seekers frequently need to compare resumes against large numbers of job descriptions. Simple keyword matching can fail when equivalent concepts are expressed differently—for example, 'REST API development' and 'RESTful web services'. The proposed system will create a structured representation of both documents and calculate a transparent, configurable compatibility score.

## 3.1 Problem Statement

Design and implement an NLP-based machine learning system that accepts a resume and a job description, extracts relevant career information, estimates semantic and skill-based compatibility, identifies missing or weakly matched skills, and produces an explainable job-match report through a deployable API.

## 3.2 Inputs

Resume in PDF or supported text format.

Job description in text or PDF format.

Optional structured preferences such as target role or experience range.

System configuration such as embedding model, similarity weights, and recommendation parameters.

## 3.3 Outputs

Overall job-match score.

Matched skills and evidence extracted from the resume.

Missing or weakly matched skills.

Semantic similarity between resume and job-description sections.

Experience/education alignment where reliable structured information is available.

Ranked recommendations for skills or learning areas.

Explainable result summary showing the major factors contributing to the score.

## 3.4 Scope

In scope: resume/JD parsing, NLP preprocessing, skill extraction, lexical baseline, embeddings, scoring, recommendation, evaluation, API, database, Docker and documentation.

Out of scope: autonomous hiring decisions, discrimination-sensitive candidate ranking, background verification, or fully automated recruitment decisions.

The system is a decision-support prototype. Human review remains necessary for actual recruitment decisions.

# 4. Project Objectives

Conduct a focused literature review and define a practical ML engineering use case.

Build a reproducible pipeline for extracting and normalizing information from resumes and job descriptions.

Develop a transparent TF-IDF/cosine-similarity baseline.

Develop a semantic matching component using transformer-based text embeddings.

Create a hybrid scoring mechanism combining lexical, semantic, and skill-based signals.

Implement skill-gap analysis and recommendation logic.

Define an evaluation framework using classification and ranking metrics where labeled data permits.

Develop a FastAPI service for model inference.

Persist relevant structured data and model metadata using a database.

Containerize the application using Docker.

Document the complete ML lifecycle, experiments, limitations, and deployment process.

Demonstrate the final system and provide a clear roadmap for future productionization.

# 5. Proposed System Architecture

The architecture separates data ingestion, NLP processing, model inference, scoring, recommendations, and serving. This modular structure allows individual components to be tested and improved independently.

Resume/JD → File/Text Extraction → Cleaning & Normalization → Skill/Entity Extraction → TF-IDF Baseline + Embedding Model → Hybrid Matching Engine → Skill Gap Analyzer → Recommendation Engine → FastAPI → Database → Web/Client Interface → Docker Deployment

## 5.1 Core Components

| Component | Responsibility |
| --- | --- |
| Document parser | Extract clean text from PDF/text inputs. |
| NLP preprocessor | Normalize text, remove irrelevant artifacts, segment sections. |
| Skill extractor | Identify technical and professional skills using dictionaries, rules and/or NER. |
| Lexical matcher | Calculate TF-IDF and cosine similarity baseline. |
| Semantic matcher | Generate embeddings and calculate semantic similarity. |
| Hybrid scoring engine | Combine skill, lexical and semantic signals. |
| Gap analyzer | Identify job requirements absent or weakly supported in the resume. |
| Recommendation engine | Rank useful skills/learning areas based on detected gaps. |
| FastAPI service | Expose prediction and analysis endpoints. |
| Database | Store analysis metadata, model version, configuration and non-sensitive project records. |
| Docker layer | Provide reproducible application packaging and deployment. |

# 6. Data Strategy

Data quality is a central dependency. The project will use publicly available datasets, synthetic examples, or carefully constructed annotation sets subject to licensing and usage conditions. Personally identifiable candidate information should not be collected unnecessarily.

## 6.1 Data Requirements

Resume/job-description text pairs.

Skill annotations or normalized skill dictionaries where available.

Relevant job-role categories.

Optional relevance labels such as strong match, partial match, or weak match for evaluation.

A documented train/validation/test split where supervised labels are used.

## 6.2 Data Preparation

Collect and document permitted data sources.

Remove or anonymize unnecessary personal identifiers.

Extract text and normalize formatting.

Segment documents into sections such as skills, experience, education and summary.

Normalize skill synonyms and abbreviations.

Remove duplicates and obvious corrupted records.

Create a versioned dataset manifest.

Split data before model tuning to avoid evaluation leakage.

# 7. Machine Learning Development Plan

## 7.1 Baseline Model

The baseline will use TF-IDF vectorization and cosine similarity. This model is deliberately simple and interpretable. It provides a benchmark against which semantic embeddings and the hybrid system can be evaluated.

## 7.2 Semantic Model

A sentence-transformer or comparable embedding model will represent resume and job-description text in a semantic vector space. Similarity can then be measured between document-level or section-level embeddings.

## 7.3 Hybrid Matching Model

The final prototype will combine multiple signals. An example formulation is: Match Score = w1 × semantic similarity + w2 × skill coverage + w3 × lexical similarity + w4 × experience alignment. Weights will be treated as configuration parameters and selected using validation data rather than arbitrarily tuned on the test set.

## 7.4 Recommendation Engine

Identify required skills from the job description.

Compare required skills with normalized candidate skills.

Classify skills as matched, partially matched, or missing where the evidence supports such distinctions.

Rank missing skills by job relevance and frequency.

Generate a concise skill-gap report rather than making employment decisions.

# 8. Evaluation Framework

Evaluation will distinguish between matching quality and engineering quality. If a sufficiently labeled dataset is available, classification metrics can be used for match categories. For ranking outputs, top-k ranking metrics are more appropriate.

| Metric | Purpose |
| --- | --- |
| Precision | Measures how many predicted relevant matches are actually relevant. |
| Recall | Measures how many relevant matches are successfully retrieved. |
| F1-score | Balances precision and recall. |
| Precision@K | Measures relevance among the top K recommendations. |
| Recall@K | Measures how much of the relevant set appears in the top K results. |
| MRR / NDCG | Optional ranking metrics for ordered recommendations. |
| Cosine similarity distribution | Analyzes semantic matching behavior. |
| Latency | Measures API/model response time. |
| Memory/model size | Measures deployment resource requirements. |
| Error analysis | Identifies systematic failure modes such as synonym, parsing or section errors. |

## 8.1 Acceptance Criteria

The complete pipeline executes reproducibly from documented inputs.

The semantic model provides measurable improvement over or complementary value to the lexical baseline on the selected validation protocol.

The system returns explainable matched and missing-skill information.

The API handles valid and invalid inputs safely.

Model version and configuration are recorded with inference results.

Dockerized deployment runs successfully on the target development environment.

Final evaluation is performed on data not used for model selection.

# 9. Six-Week Implementation Timeline

| Week | Focus | Major Activities | Deliverables / Milestone |
| --- | --- | --- | --- |
| Week 1 | Research & Ideation | Literature review, problem definition, use-case analysis, dataset discovery, architecture design. | M1: Approved project charter, literature notes, system architecture. |
| Week 2 | Data & NLP Pipeline | Data collection, document parsing, cleaning, section extraction, skill normalization, dataset split. | M2: Versioned dataset + working NLP preprocessing pipeline. |
| Week 3 | Baseline & ML | TF-IDF baseline, cosine similarity, initial experiments, evaluation setup, embedding model selection. | M3: Baseline and first semantic model. |
| Week 4 | Hybrid Matching & Recommendations | Hybrid scoring, skill-gap analysis, recommendation engine, error analysis, parameter tuning. | M4: Candidate matching engine + evaluation report. |
| Week 5 | ML Engineering & API | FastAPI endpoints, database integration, model serialization, logging, tests, Dockerization. | M5: Containerized inference API. |
| Week 6 | Deployment, QA & Documentation | End-to-end testing, performance benchmarking, UI/demo integration, documentation, final report and presentation. | M6: Final project package and demonstration. |

## 9.1 Planned Effort

The project is planned around approximately 30–35 hours of focused project work, with the six-week internship providing time for learning, iteration, debugging, review, and mentor feedback. The schedule is intentionally milestone-driven rather than dependent on a single uninterrupted coding block.

# 10. Critical Path and Dependencies

The critical path begins with problem and data definition and ends with deployment validation. The following dependencies must be controlled carefully because failure in an upstream stage can invalidate downstream results.

| Dependency | Reason | Mitigation |
| --- | --- | --- |
| Data availability and quality → NLP | Parsing and matching cannot be validated without suitable text data. | Validate data sources during Week 1 and prepare backup sources. |
| NLP preprocessing → model training | Inconsistent preprocessing creates unreliable features. | Centralize preprocessing in reusable modules and unit tests. |
| Baseline → semantic model | Without a baseline, improvement cannot be measured. | Complete TF-IDF baseline before tuning embeddings. |
| Validation → model selection | Model selection must not use test data. | Freeze test set and record validation decisions. |
| Model → API | Serving must use exactly the same preprocessing and model version. | Package preprocessing and model together with version metadata. |
| API → Docker/deployment | Containerization depends on a stable inference interface. | Complete API contract and integration tests before Docker packaging. |

# 11. Resource Requirements

## 11.1 Software

Python 3.10+

pandas and NumPy

scikit-learn

NLTK/spaCy or equivalent NLP tooling

Sentence Transformers / Hugging Face ecosystem for embeddings

PyMuPDF or equivalent PDF text extraction library

FastAPI and Uvicorn

SQLAlchemy and PostgreSQL or MongoDB, depending on implementation choice

Matplotlib/Plotly for analysis and reporting

pytest for testing

Docker and Git/GitHub

VS Code or Jupyter Notebook

## 11.2 Hardware

Development system with at least 8 GB RAM; 16 GB is preferable for NLP experimentation.

SSD storage for datasets, models, Docker images and logs.

GPU is optional; embedding inference and small-scale model experiments can run on CPU, while GPU can accelerate larger experiments.

Stable internet connection for permitted model/dataset downloads and deployment testing.

## 11.3 Human Resources

Machine Learning Engineer intern: primary implementation and experimentation.

Project mentor/supervisor: weekly technical review and milestone validation.

Optional domain/recruitment reviewer: validates practical interpretation of skill matching.

# 12. Risk Management

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Insufficient labeled resume-job pairs | Medium | High | Use public/synthetic data with documented labeling strategy; define evaluation limits. |
| PDF parsing failures | Medium | Medium | Support multiple extraction paths and validate extracted text before inference. |
| Skill synonym/abbreviation mismatch | High | High | Use normalized skill taxonomy, synonym mapping and embeddings. |
| Data leakage | Medium | High | Split before tuning and prevent duplicate/near-duplicate pairs across partitions. |
| Model overfitting | Medium | High | Use validation set, regularization and locked test evaluation. |
| Biased or unfair ranking | Medium | Critical | Avoid sensitive personal attributes, perform subgroup analysis where appropriate, and position the tool as decision support rather than automated hiring. |
| Embedding model too large | Medium | Medium | Benchmark smaller models and consider quantization/caching. |
| API/deployment errors | Medium | Medium | Automated tests, Docker, health endpoint and structured logging. |
| Privacy/security issue | Medium | Critical | Use synthetic/anonymized data, avoid unnecessary PII storage, and restrict logs. |
| Scope expansion | High | Medium | Freeze six-week MVP scope and place extras on the future roadmap. |

# 13. Documentation & Formatting Plan

Documentation will be maintained throughout the internship rather than written only at the end. The project repository will contain a README, architecture diagram, setup instructions, experiment records, API documentation, test results, and limitations.

## 13.1 Recommended Repository Structure

resume-intelligence-ml/
├── data/
│   ├── raw/
│   ├── processed/
│   └── manifests/
├── notebooks/
├── src/
│   ├── ingestion/
│   ├── preprocessing/
│   ├── extraction/
│   ├── matching/
│   ├── recommendation/
│   └── evaluation/
├── models/
├── api/
│   ├── main.py
│   └── schemas.py
├── tests/
├── docker/
├── reports/
├── requirements.txt
├── Dockerfile
└── README.md

# 14. Strategic Roadmap for Implementation

## Phase 1 – Prototype

Deliver reliable parsing and matching for common resume/JD formats.

Establish baseline and semantic matching performance.

Provide an interpretable skill-gap report.

## Phase 2 – ML Engineering Maturity

Introduce experiment tracking and model registry practices.

Add automated data/model validation.

Improve API observability and testing.

Add caching and batch inference where useful.

## Phase 3 – Production Readiness

Conduct larger and more representative validation.

Evaluate model behavior across relevant job families and candidate groups.

Introduce secure authentication, access control, encrypted storage and retention policies.

Deploy using a cloud environment with monitoring and rollback capability.

## Phase 4 – Advanced ML

Learning-to-rank models using high-quality relevance labels.

Domain-adapted embeddings.

Feedback loops for recruiter/user corrections.

Drift monitoring and periodic model evaluation.

Multilingual resume and job-description support.

# 15. Expected Outcomes

A complete, reproducible NLP/ML pipeline.

A documented baseline and semantic matching model.

A hybrid job-matching and skill-gap engine.

A working FastAPI inference service.

Database-backed project metadata.

Dockerized deployment package.

Automated tests and evaluation evidence.

Professional technical documentation and final internship presentation.

A strong portfolio artifact demonstrating both machine-learning and software-engineering capabilities.

# 16. Conclusion

The proposed AI-Powered Resume Intelligence and Job Matching System is structured as a six-week Machine Learning Engineering internship project with a clear progression from research to deployment. It combines NLP, information retrieval, semantic embeddings, recommendation logic, model evaluation, API engineering, databases, testing, and containerization.

The project plan prioritizes measurable milestones and technical dependencies so that each stage produces an artifact required by the next. By the end of the internship, the expected outcome is not simply a trained model but a documented, testable, deployable ML prototype that demonstrates practical readiness for an entry-level Machine Learning Engineer role.

# 17. References and Suggested Public Resources

scikit-learn documentation – Feature extraction, text processing and evaluation metrics: https://scikit-learn.org/

Hugging Face documentation – Transformers and sentence-transformer ecosystem: https://huggingface.co/docs

Sentence Transformers documentation – Semantic textual similarity and embeddings: https://www.sbert.net/

FastAPI documentation – API development and validation: https://fastapi.tiangolo.com/

Docker documentation – Containerization and deployment: https://docs.docker.com/

spaCy documentation – Industrial-strength NLP and entity extraction: https://spacy.io/

PyMuPDF documentation – PDF processing and text extraction: https://pymupdf.readthedocs.io/

# Final Submission Checklist

☐ Research and literature review completed

☐ Problem domain and problem statement finalized

☐ Inputs, outputs, scope and limitations documented

☐ Six-week timeline and milestones completed

☐ Critical path and dependencies documented

☐ Dataset sources and data-processing strategy documented

☐ Baseline and semantic ML approaches implemented

☐ Evaluation metrics and acceptance criteria defined

☐ Resource requirements documented

☐ Risk register and mitigation plan completed

☐ FastAPI service implemented and tested

☐ Docker deployment completed

☐ Technical documentation and repository organized

☐ Final demonstration and presentation prepared

☐ Word Table of Contents updated before submission